Chingu Voyage 48 – Tier 3 Team #21

Sprint #1 - Voyage Kickoff

horizontal line

07 March 2023 / 2:30 PM GMT

# ATTENDEES

* Arman Jena
* Jack Weru
* Shant Dashjian

# AGENDA

* Review the objectives of Sprint #1
  + Reference: [Steps to Follow](https://github.com/chingu-voyages/Handbook/blob/main/docs/guides/voyage/voyage.md" \l "sprint-1---getting-off-to-a-solid-start)
  + Goals:
    - #1 - Meet your team
    - #2 - Review Chingu Agile Methodology
    - #3 - Choose your project: We as a team decided to go with the Dinosaurs theme.
      * ...and the technical stack:
        + CSS (Frontend): Tailwind
        + Frontend + Backend: Next.js (which includes React)
        + Database: Firebase
        + Deployment: Vercel
    - #4 - Setup your team workflow: For Sprint 2
      * Reference: Git - Defining a Workflow
    - #5 - Create Product Backlog: For Sprint 2
    - #6 - Plan Sprint #2
* Identify everyone's working hours & average time available each week:
  + Arman: 3-4 hours/day | 18-24 hours / week
  + Jack: 4-5 hours/day | 20 hours / week
  + Shant: 3 hours | 18-20 hours / week
* Identify what weekly meetings are needed and their time each week
  + Sprint Planning: Monday
  + Sprint Review/Retrospective: Friday
  + Open topic session: Saturday?
* Review GitHub Repo
  + Github Projects will be used for Backlog & Issue Tracking
    - Project board: https://github.com/orgs/chingu-voyages/projects/209
  + Our repo will be available on Wednesday and it’s URL will be posted in the team channel
* Post your status daily in team channel
  + How am I feeling today? Use an emoji of your choice
  + What have I completed?
  + What am I working on/working on next?
  + Are there any issues I need help with?
* All team decisions will be added to the Team Decision Log: https://github.com/orgs/chingu-voyages/projects/209/views/6
* Discuss what we’ll be building from entries in the Project Ideas sheet: Done
* Decide on a Technical Stack for the project: Done

# NOTES

* [Voyage Showcase](https://dev.to/chingu)
* Team GitHub project Repo: https://github.com/chingu-voyages/v48-tier3-team-21
* Team Project Board: https://github.com/orgs/chingu-voyages/projects/209
* Videos:
  + [Welcome to your Voyage](https://www.youtube.com/watch?v=Hdn1V645Rwk)
  + [How to Select a Voyage Project](https://www.youtube.com/watch?v=5Xv0C5VAKZc)
  + [Voyage Team Roles](https://www.youtube.com/watch?v=f_TzehtBliE)
  + [How to Create Product Backlog](https://www.youtube.com/watch?v=FaoT-DTtXyA)
  + [How to Plan a Sprint](https://www.youtube.com/watch?v=lumOOOKZzto)

# ACTION ITEMS for Sprint 2

1. UI/UX Designer – End of Spring 2 – Choose fonts, define color palette, UI design in general
2. Shant (Acting as Product Owner) – Before the meeting in Sprint 2 - Move all requirements into the Product Backlog
3. Arman – Before the meeting in Sprint 2 – Study the Git Workflow document https://github.com/chingu-voyages/Handbook/blob/main/docs/resources/techresources/gitgithub.md#the-workflow
4. Jack - Before the meeting in Sprint 2 – Study the Git Workflow document [https://github.com/chingu-voyages/Handbook/blob/main/docs/resources/techresources/gitgithub.md#the-workflow](https://github.com/chingu-voyages/Handbook/blob/main/docs/resources/techresources/gitgithub.md" \l "the-workflow)
5. Jack – Before the meeting in Sprint 2 – Research on charts and the map